## Slide 1
Status report
of the
WLTP Informal Working Group
Report to the 73rd GRPE session
by WLTP IWG
Informal document GRPE-73-10
73rd GRPE, 6-10 June 2016, agenda item 3(b)

## Slide 2
ECE/TRANS/WP.29/2016/68
ECE/TRANS/WP.29/2016/69
gtr
Technical Report
ECE/TRANS/WP.29/2014/27
ECE/TRANS/WP.29/2014/27/Corr.1
ECE/TRANS/WP.29/2014/28
1. WLTP Overall Schedule
Phase2b
Low temp.
Auxiliary
devices
Durability
OBD
ISC
E-lab.
Phase2a
focus on
evaporative
test
procedure
Phase1b
handle
remaining
items
from
Phase1a
Phase1a
World-wide harmonized test cycles
Test procedure of pollutants and CO2/FC/EC/Range under 23C condition
2008
2013
~2015
~2016
~2018
Transposition to UNR

## Slide 3
~ Activities since 72nd GRPE ~
2. WLTP Phase2 Progress
IWG Meeting SG EV Meeting and TF Meeting | Data and Venue | Main Discussion Points
13th IWG Meeting | 13 January, 2016 Geneva, Switzerland | Proposal for Working items and Organization
14th IWG Meeting | 26~28 April, 2016 Paris, France | ToR of each working items
15th IWG Meeting | 7 June, 2016 Geneva, Switzerland | Progress report by each TF
SG EV Meeting | 25 April (Paris) and 8 June (Geneva), 2016 | EVs Normalization OVC-FCHV
TF Meeting Evapo, Annex2/4 | in conjunction with IWG and Web. conference | Develop harmonized TP Improve current gtr descriptions

## Slide 4
Working Categories | Lead by | Key Notes | remark
Test Cycles | EU Japan | HEV system power (by EVE-IWG) for cycle classification | Collaborate with EVE-IWG
Normalization | Japan | Confirmed difficulty to apply to OVC-HEV and PEV Consider 3 options for move forward | Drive index
Annex 2 (gear shift method) | EU | Working on finding out how to define minimum engine speed | 
Annex 4 | EU | Make current text more clear for improvement Dual-axis dyno. requirement | EU-WLTP
Supplemental Tests | EU | Gathered CPs’ needs Need to develop effective test conditions and data processing | 
3. Key Notes of each TF_1

## Slide 5
Working Categories | Lead by | Key Notes | remark
Evaporative Tests | Japan | Draft gtr was proposed Open for purge cycles, sealed tank system and so on US provided comments on current activities and TF will consider them for future activities | Expect to be completed by next IWG
Durability | EU | Consider possibility for road-load, CO2/FC/EC/Range in addition to Pollutants Struggling to define battery durability (technical difficulty) | Collaborate with EVE-IWG
OBD | Japan | Gathering CPs’ needs by the end of June 2016 | OBD
In service | EU | COP, ISC | 
3. Key Notes of each TF_2

## Slide 6
Working Categories | Lead by | Key Notes | remark
SG EV | EU/ JPN | HEV system power for classification Battery durability Handle EV related items of each TF OVC-FCHV | Collaborate with EVE-IWG
Round-Robin Test | EU/ JPN | Europe round and Asia round are close to completion Current measurement of starter battery need to be improved | will be reflected to gtr, if necessary
gtr ammend-ment | EU | Several improvements of current gtr description were proposed Expect to have face-to-face meeting in conjunction with Annex 2/4 items. | 
Transposition to UNR | EU | Basic concept was proposed Need further discussion for hierarchy scheme | 
3. Key Notes of each TF_3

## Slide 7
4. Next Actions
Next WLTP IWG Meeting(sweet 16th)
Date : Sept. ~ Oct., 2016
Venue : tbd
TF | 2016/ 6 7 8 9 10 11 12 | 2017 | 2018 | 2019
Evapo. TF |  |  |  | 
Supplemental Durability OBD COP/ISC |  |  |  | 
others |  |  |  | 
Please refer to GRPE-73-xxe
All Open Issues are expected to be closed
Submit gtr
(working document)
GRPE Approval
TF and/or Web. conf. as needed
Preparation
(TF member, ToR, collaboration with EVE)
Actively start