## Slide 1: Electric Vehicles and the Environment (EVE IWG)
Report to GRPE 77th Session
Informal document GRPE-77-28
77th GRPE, 6-8 June 2018
Agenda item 9
Submitted by the EVE informal working group

## Slide 2: Current Mandate
Approved mandate targets approval of power determination GTR by AC.3 in November 2019 with flexibility to extend by up to 1 year based on results of validation testing
  Currently optimistic to meet that deadline without extension
Determination of electrified vehicle power
  Developing GTR to determine system power of PHEV and multi-motor PEVs, primarily for use with WLTP (downscaling, classification)
Electrified vehicle durability
  Continuing research on EV battery performance and durability
  Return to AC.3 with recommendation for next steps (if any), or conclusion of topic
Method of stating energy consumption
  Approach the Group of Experts on Energy Efficiency (GEEE) to request that they assume leadership of the work

## Slide 3: Proposal to Better Align Timeline of Deliverables
As will be described in following slides, EVE IWG is proposing to slightly modify deliverables so that all work of EVE IWG can be formally considered by GRPE and WP.29 as a single, coherent package

## Slide 4: Timelines for Power Determination
Quote below from mandate
  (ii) June 2018: Draft gtr available, guidance on any open issues by GRPE;
  (iii) June 2018-January 2019: Final drafting work on gtr text;
  (iv) January 2019:
    a. Endorsement of the draft gtr based on an informal document by GRPE;
    b. Transmission of the draft gtr as an official document twelve weeks before the June 2019 session of GRPE.
  (v) June 2019: Recommendation of the draft gtr by GRPE;
  (vi) November 2019: Establishment of the gtr by AC.3 in the Global Registry.

## Slide 5: Planned Schedule for Determination of Electrified Vehicle Power
2017 |  | 2018 |  |  |  | 2019 |  |  | 
July | Oct. | Jan. | Apr. | July | Oct. | Jan. | Apr. | July | Oct.
◎ ISO)DIS available
★ Adopt
Informal Doc.
by GRPE
★
Adopt
Formal Doc.
by WP29
Validation program
Drafting
Conditions
Technical Method
Modification
& Drafting technical report
Finalize the draft
Key events
Preparation
Testing
☆ 24th session
☆ 25th session
☆ 26th session
☆ 27th session
☆ 28th session
★ Submission(3 months before?)
☆ 29th session
☆ 3oth session?
☆ 31st session?
☆ 32nd session?
★ Adopt
Formal Doc.
by GRPE

## Slide 6: Timelines for Battery Performance and Durability
Quote below from mandate
  (ii) November 2016 - June 2018:
    a. EVE continues research on battery performance
    EVE develops a detailed workplan and drafts request for relevant activities (including gtr development);
    b. EVE continues consultation with the WLTP, including the WLTP-E-Lab sub-group and WLTP co-sponsors (Japan and the European Commission) as well as the EPPR IWG.
  (iii) June 2018:
    a. EVE IWG presents a first draft on the status of research work and proposal(s) for subsequent work (if appropriate) to GRPE;
    b. EVE IWG presents informal documents on the status of research work and proposal(s) for subsequent work (if appropriate) for review by AC.3.
  iv) November 2018: Approval of the authorization to develop a gtr by AC.3, if appropriate;

## Slide 7: Timelines for Method of Stating Energy Consumption
Quote below from mandate
  (i) November 2016:
    Approval to approach the Group of Experts on Energy Efficiency (GEEE), and possibly UNECE Executive Secretary about continuing work on the method of stating energy consumption;
  (ii) November 2016 - June 2018:
    EVE supports work of GEEE or another group on method of stating energy consumption as needed;
  (iii) June 2018:
    a. Report status of work on method of stating energy consumption to GRPE;
    b. Report status of work on method of stating energy consumption to AC.3.

## Slide 8: Summary of June 2018 Deliverables in Mandate
Early draft of System Power Determination GTR
  Validation testing is started but not complete
  Plan on slide 5 envisions final draft in January 2019 GRPE
A first draft on status of Battery Durability research work and proposals for subsequent work if appropriate (including GTR development recommendation)
  Modelling & testing work not complete, but progressing well
  Not close to consensus on whether a durability GTR is appropriate
Report on status of work on method of stating energy consumption
  Not started, but can be prepared with minimal effort

## Slide 9: Schedule Changes for Consideration
Propose to submit first draft of all 3 deliverables together, ideally at January 2019 GRPE
  Aligns better with current work progress
  Gives more time to reach consensus on battery durability
  Will allow all deliverables to be considered simultaneously by GRPE and WP.29 as a single, coherent package
EVE IWG agreed on this path forward at Tokyo meeting in March 2018

## Slide 10: Consideration by GRPE
Consideration by GRPE of EVE IWG proposal to submit all deliverables as one coherent package
  This was the intention of the EVE IWG when the current mandate document was developed, but is not what is reflected in the actual wording of the document, as previously described
Discussion and Questions?

## Slide 11: Next Steps for Determination of Electrified Vehicle Power
Initial plan for GTR development included:
  Reference Method, validated by vehicle testing
  Candidate Method, which would allow certification based on component data
    Candidate Method would only be developed if testing and analysis showed good correlation to the Reference Method
Current work is focused on development of the Reference Method
  Candidate Method has not shown good prospect for being developed at this stage
EVE has continued close collaboration with WLTP, to ensure procedure and timelines meet WLTP needs

## Slide 12: Next Steps for Determination of Electrified Vehicle Power
Initial draft posted on shared site of Drafting Group on 23 May 2018
  Many open issues identified, including validation needs
Validation testing program beginning
  JRC-OICA – cooperation for testing in mid-June in Ispra
  Canada – vehicles procured and accumulated and testing is being scheduled for summer 2018
  U.S.A. – vehicles procured and accumulated and testing is being scheduled for summer 2018
  Korea – first tests to be completed in mid-June, followed by results analysis and further tests

## Slide 13: Planned Schedule for Determination of Electrified Vehicle Power
2017 |  | 2018 |  |  |  | 2019 |  |  | 
July | Oct. | Jan. | Apr. | July | Oct. | Jan. | Apr. | July | Oct.
◎ ISO)DIS available
★ Adopt
Informal Doc.
by GRPE
★
Adopt
Formal Doc.
by WP29
Validation program
Drafting
Conditions
Technical Method
Modification
& Drafting technical report
Finalize the draft
Key events
Preparation
Testing
☆ 24th session
☆ 25th session
☆ 26th session
☆ 27th session
☆ 28th session
★ Submission(3 months before?)
☆ 29th session
☆ 3oth session?
☆ 31st session?
☆ 32nd session?
★ Adopt
Formal Doc.
by GRPE

## Slide 14: GRPE Feedback on Determination of Electrified Vehicle Power
EVE IWG and GRPE Chair noted at GRPE-76 in January 2018 that there would be a discussion and recommendation from GRPE in June 2018 on whether a GTR for EV power determination should be developed as a standalone GTR, or as an Appendix to GTR No.15
3 options:
  Standalone GTR for hybrid system power determination
  GTR as an annex to GTR No. 15 (WLTP)
  New “Part B” to UN Regulation No. 85 (Power determination for conventional vehicle)

## Slide 15: Annex to GTR No. 15
Pros | Cons
Most clearly meets current demand for hybrid vehicle power determination procedure (WLTP needs) | Least accessible format for future use by contracting parties for other purposes
Least effort for EVE IWG and Drafting Group to develop | Brings topic of power into a GTR that is intended to focus on emissions – does this set precedence for other procedures to be included in GTR No. 15 (i.e. tire rolling resistance)?
Most clearly aligns with current mandate of EVE IWG | 

## Slide 16: New Standalone GTR
Pros | Cons
Similar to structure of current power determination for conventional vehicles | Some preference for this option, but no clear demand from contracting parties for this structure
Makes test procedure more accessible for other uses in the future if desired by contracting parties, such as customer information purposes, registration requirements or taxation systems | More work to develop than annex to GTR No. 15
Logical structure that keeps consideration of power and emissions in separate Regulations | Slight deviation from mandate of EVE IWG, GRPE Secretariat would seek concurrence from WP.29

## Slide 17: New Part for UN Reg No. 85
Pros | Cons
Keeps power determination for conventional powertrains and hybrid powertrains in the same regulation | No clear demand from contracting parties for this structure
Makes test procedure more accessible for other uses in the future if desired by contracting parties | More work to develop than annex to GTR No. 15
Logical structure that keeps consideration of power and emissions in separate Regulations | Slight deviation from mandate of EVE IWG, GRPE Secretariat would seek concurrence from WP.29
 | UN Reg No. 85 is under 1958 Agreement rather than 1998 Agreement

## Slide 18: Preferences Expressed
Preference | Country/Organization | Preference Strength
Annex to GTR No. 15 | Japan* | Medium
 | OICA | Strong
Standalone GTR | Canada | Weak
 | U.S.A. | Weak
Part of UN Reg No. 85 | none | 
No firm preference yet | China | 
 | European Commission | 
*Japan views Annex to GTR No. 15 as path forward dictated by current mandate

## Slide 19: Consideration by GRPE
Consideration by GRPE for decision on which of the following structures is most suitable for the GTR on power determination for electrified vehicles
  Annex to GTR No. 15
  Standalone GTR for electrified vehicle power
  New “Part B” of UN Reg No. 85

## Slide 20: Next Steps For Electrified Vehicle Durability
Recent work included development of a parametrized simulation model (JRC lead) validated by on-road testing (Canada lead)
  Parameters include cell chemistry, battery architecture, battery reserve capacity, driving activity, vehicle architecture, charging power, charging frequency
EVE IWG continues to cooperate with WLTP IWG to consider vehicle level durability requirements
Final recommendation to AC.3 (likely in 2019) may include a recommendation to seek authorization for relevant additional activities such as GTR development, or may recommend concluding the topic

## Slide 21: Next Steps For Electrified Vehicle Durability
Contracting parties to provide views on the urgency of creating a durability procedure for electrified vehicles
Japan and European Commission have previously made strong statements in support of a GTR for some durability aspects (air pollutants in particular)
EVE has identified potential GTR solutions, however, considerable work still needs to be done

## Slide 22: Next Steps For Electrified Vehicle Durability
In addition, consensus had not yet been reached on overall durability requirements
  Sample questions:
    Should conventional and electrified vehicles have same durability thresholds (calendar age or km life)?
    Are minimum requirements needed for maintenance of all-electric range?
  Sample view from Japan:
    EVE could consider the possibility of using of deterioration factors for pollutant emissions from OVC-HEVs and NOVC-HEVs in line with ICE vehicles. In this case, the clear evidences which degraded batteries will not affect the function of treatment systems for emissions shall be required.

## Slide 23: Next Steps for Method of Stating Energy Consumption
At conclusion of previous mandate, EVE noted that further improvement of EVE’s models to assess energy consumption of electrified vehicles would require the work of experts in electricity generation and distribution
On 01-Nov-2017, EVE Secretariat presented via WebEx to the Group of Experts on Energy Efficiency (GEEE) to request that they assume leadership of the topic, with the support of the EVE IWG as needed
  Romain Hubert attended in person, as GRPE was between Secretariats
  Presentation is posted at EVE-25-04e https://wiki.unece.org/display/trans/EVE+25th+Session
GEEE was receptive to the idea, and endorsed a proposal for the Group of Experts on Cleaner Electricity Production (CEP) to consider this work, with support of EVE IWG
  No formal cooperation mechanism has yet been established

## Slide 24: Overall EVE Next Steps
Continue drafting of GTR for power determination
Continue validation testing of GTR for power determination
Improve and expand vehicle durability simulation and testing to validate the modeling
Prepare recommendation on next steps for in-vehicle battery durability (for eventual consideration by WP.29)
Establish cooperation mechanism with GEEE and/or CEP experts to support work on a method of stating energy consumption

## Slide 25: EVE Meetings
Regular meetings concurrent with GRPE each January and June
10-11 April 2017 – Ann Arbor, USA
24-25 October 2017 – Vienna, Austria
27-28 March 2018 – Tokyo, Japan
16-18 October 2018 – Ottawa, Canada https://wiki.unece.org/display/trans/EVE+28th+Session
Spring 2019 – City TBD, Sweden (if needed)
Fall 2019 – TBD (if needed)